CODEPET Product Requirements Document June – July 2026 ¦ 2-Month MVP Launch Plan

Prepared by: Mona Nguyen

MURROR  |  murror.app

Version 1.0  |  May 21, 2026

| TARGET USERS Coding Learners | TIMELINE 8 Weeks | GOAL First 50 Users |
| --- | --- | --- |

1. EXECUTIVE SUMMARY

Codepet is an AI-powered coding companion for macOS where users adopt pixel-art pets that watch their Claude Code sessions and tell them stories about what they built. The pet acts as a friendly narrator, advisor, and motivator — turning coding sessions into memorable learning moments.

This PRD covers the 2-month window from June to July 2026, focused on three priorities: refining the core experience to production quality, establishing a sustainable pricing model, and shipping the MVP to acquire the first paying users.

# 2. Vision & Positioning

## 2.1 Product Vision

Every coding session tells a story. Codepet makes sure someone is there to tell it back to you — with warmth, personality, and actionable insight.

## 2.2 Target User: Coding Learners

The primary audience for the MVP launch is people actively learning to code — bootcamp students, self-taught developers, career switchers, and junior developers in their first year. This audience is chosen because:

- They use Claude Code frequently and benefit most from reflection on their work

- The pet/game mechanics (streaks, hearts, coins) naturally match a learning mindset

- They experience the most emotional friction (self-doubt, frustration) that a supportive companion addresses

- They are willing to pay for tools that make learning feel less isolating

## 2.3 Competitive Moat

- Session-aware storytelling: No other tool narrates your actual coding session back to you with emotional intelligence

- Pet personality system: 7 distinct personas that adapt their voice, advisory lens, and emotional reactions to what you built

- Game loop for learning: Hearts, coins, and streaks create daily return habits that pure productivity tools lack

3. FEATURE REFINEMENT PLAN

The current build has the core loop working end-to-end. Refinement focuses on three pillars, executed in parallel across the 8 weeks.

## 3.1 Narrative Quality (The Core Value)

The pet’s narrative is the product. If the stories feel generic or inaccurate, nothing else matters.

- Accuracy grounding: Already shipped — the prompt now requires Claude to reference actual files and events from the turn

- Full persona system: Already shipped — each pet now sends voice guide, advisory lens, emotional triggers, metaphor family, and signature emojis to Claude

- Mood-driven reactions: Already shipped — Claude returns a mood field (excited, thinking, proud, concerned, cheering) that drives animated sprite reactions

- Remaining work: Test all 7 pets across 20+ real coding sessions. Tune prompt wording per-pet. Add user feedback mechanism (thumbs up/down per narrative) to track quality

## 3.2 App Polish & UX

- Onboarding flow: Simplify to 3 screens max (choose pet → connect Claude Code → first session). Remove age gate for initial launch

- Session list UX: Add pull-to-refresh, better empty states, session grouping by day

- Performance: Lazy-load narratives, reduce polling frequency when app is backgrounded

- Localization: Ensure Vietnamese and English are fully consistent (language-aware cache already shipped)

- Error states: Improve failure UI for network errors, quota limits, auth expiry — show clear recovery actions

## 3.3 Game Loop Engagement

- Daily streak: Show streak count prominently on home screen. Add streak freeze purchasable with coins

- Pet care: Simplify to 2 states (happy/needs attention). Pet mood decays after 48h of no coding sessions

- Coin rewards: Award coins for completing sessions (not just lessons). 5 coins per turn, 25 per session

- Cosmetics (v1.1 scope): Prepare data model but defer UI to post-launch. Focus on core loop first

4. PRICING STRATEGY

## 4.1 Recommended Model: Free + Premium

A freemium model is recommended for the MVP launch. This maximizes initial user acquisition (critical for a new product) while establishing willingness-to-pay early.

| Tier | Price | What’s Included |
| --- | --- | --- |
| Free | $0 | 3 narrative turns/day, 1 pet (Byte), basic session history, no game mechanics |
| Pro (Monthly) | $6.99/mo | Unlimited narratives, all 7 pets, full game loop (hearts, coins, streaks), pet care, session chat, priority API |
| Pro (Annual) | $49.99/yr | Everything in Pro Monthly at ~40% discount. Best value positioning. |
| Lifetime | $99.99 | One-time purchase, everything forever. Limited-time launch offer to drive early revenue. |

## 4.2 Why This Model

- Free tier drives discovery: Learners can try the pet experience with zero friction. The 3-turn limit creates natural upgrade moments

- $6.99 hits the sweet spot: Below the psychological $10 threshold, competitive with learning tools (not productivity tools). Below Copilot/Cursor pricing avoids comparison

- Lifetime tier creates urgency: “Launch special” framing drives early adopter revenue and creates word-of-mouth ambassadors

- Annual drives retention: 40% discount rewards commitment and reduces churn

## 4.3 Costs to Cover

- Claude API (Haiku): ~$0.005 per narrative turn. At 20 turns/day per Pro user = ~$3/month. Healthy margin at $6.99

- Firebase: Firestore + Auth + Cloud Functions. Free tier covers first ~1000 users

- Apple Developer: $99/year

- Break-even: ~15 Pro Monthly subscribers cover API + Firebase costs

5. MVP DELIVERY PLAN

## 5.1 MVP Scope (What Ships)

The MVP is the smallest product that delivers the core promise: your pet watches you code and tells you stories about it.

- Core loop: Connect Claude Code → Code a turn → Pet narrates what happened → See session history

- 7 pets: Each with full personality, unique narrative voice, mood-driven sprite reactions

- Bilingual: Vietnamese + English, language-consistent per session

- Game basics: Streak counter, coin rewards per session, simple pet care (happy/needs attention)

- Auth: Email + Google Sign-In (anonymous for free tier)

- Pricing: Free tier (3 turns/day) + Pro subscription via StoreKit 2

## 5.2 Cut from MVP (v1.1)

- Cosmetic shop (hats, backgrounds for pets)

- Lesson/tutorial system (the 4 kingdoms)

- Compendium / skill tree

- Dark mode

- Sound effects

- Team features

## 5.3 Week-by-Week Timeline

| Week | Theme | Deliverables |
| --- | --- | --- |
| W1 | Narrative Tuning | Test all 7 pets × 5 sessions each. Fix prompt issues. Add thumbs up/down feedback button. |
| W2 | UX Polish | Simplify onboarding (3 screens). Fix error states. Performance pass (lazy loading, background polling). |
| W3 | Game Loop | Wire streak counter to home screen. Coin rewards per session. Pet care decay. Streak freeze. |
| W4 | Pricing & StoreKit | Implement StoreKit 2 subscriptions. Free tier turn limit. Paywall UI. Receipt validation. |
| W5 | QA & TestFlight | Full walkthrough (new user + returning user). Crash fixes. Upload TestFlight build. Recruit 10–15 beta testers. |
| W6 | Beta & Iteration | Collect feedback from beta testers. Fix top 5 issues. Tune narrative quality based on real usage. |
| W7 | App Store Prep | Screenshots, description, keywords, privacy policy. App Store submission. Marketing site draft. |
| W8 | Launch Week | App Store live. Reddit/HN/Twitter launch posts. Respond to first reviews. Monitor analytics. |

6. USER ACQUISITION STRATEGY

For a solo developer launching a niche macOS app, the most effective channels are community-first, content-supported, ASO-amplified.

## 6.1 Phase 1: Community Seeding (Week 5–6)

- Reddit: Post in r/learnprogramming, r/webdev, r/macapps. Format: “I built a coding pet that watches your sessions” (show, don’t sell)

- Hacker News: “Show HN” post with a clear demo GIF. Focus on the technical angle (Claude API, narrative AI, SwiftUI)

- Twitter/X: Thread showing the pet narrating a real coding session. Tag Claude/Anthropic. Pin the thread

- Discord: Claude Code community, dev learning servers. Be helpful first, mention Codepet naturally

## 6.2 Phase 2: Content Marketing (Week 7–8)

- Demo video (60s): Screen recording of a real coding session → pet narrative appearing. Post on YouTube, Twitter, Reddit

- Blog post: “How I built an AI coding companion with Claude Haiku” — technical + personal angle. Cross-post to dev.to, Medium

- App Store screenshots: 5 screenshots showing: pet selection, live narrative, mood reactions, game HUD, session history

## 6.3 Phase 3: ASO & Organic (Ongoing)

- Keywords: “coding companion”, “learn to code”, “AI coding assistant”, “programming pet”, “Claude Code”

- Category: Developer Tools (primary), Education (secondary)

- Ratings: Ask for review after 3rd completed session (high-engagement moment)

## 6.4 Acquisition Targets

| Metric | 8-Week Target | How We Get There |
| --- | --- | --- |
| App Store Downloads | 200+ | Community posts + ASO + demo video |
| Active Users (weekly) | 50+ | Free tier engagement + onboarding quality |
| Pro Conversions | 15–20 | Paywall at turn 3 + compelling free experience |
| Day-7 Retention | >30% | Streak mechanic + pet care nudges |
| Avg. Rating | 4.5+ | Polish + in-app review prompt timing |

7. SUCCESS METRICS & KPIS

These metrics determine whether the 2-month plan succeeded. Reviewed weekly.

## 7.1 North Star Metric

Narratives read per user per week. This measures whether users find the pet’s stories valuable enough to keep reading. Target: 8+ narratives/week for active users (roughly 1–2 sessions/day).

## 7.2 Health Metrics

- Narrative quality score: % of narratives receiving thumbs-up (target: >70%)

- Free → Pro conversion rate: Target 8–10% within 14 days of signup

- Churn rate: Monthly Pro churn <10%

- Crash-free rate: >99.5% (tracked via Xcode Organizer)

- API latency: Narrative generation <3s (p95)

8. WHAT TO PREPARE BEFORE STARTING

This checklist covers everything needed before Week 1 begins. Complete these during the final week of May.

## 8.1 Technical Prerequisites

- Apple Developer account: Active enrollment ($99/year). Verify signing certificates and provisioning profiles

- StoreKit 2 setup: Create subscription product IDs in App Store Connect. Set up sandbox testing accounts

- Analytics: Integrate basic event tracking (session started, narrative viewed, narrative rated, subscription purchased). Firebase Analytics or TelemetryDeck

- CI/CD: Set up Xcode Cloud or GitHub Actions for automated builds. Archive + upload to TestFlight on push to main

- Error monitoring: Add crash reporting (Firebase Crashlytics). Set up alerts for Cloud Function failures

## 8.2 Business Prerequisites

- Privacy policy: Required for App Store. Cover data collection (Firebase Auth, narrative storage, API calls). Host on murror.app/codepet/privacy

- Terms of service: Basic terms covering subscription billing, data usage, account deletion

- Support email: Set up support@murror.app or codepet@murror.app for App Store listing

- App Store listing draft: Write description (4000 chars max), keywords (100 chars), subtitle (30 chars). Prepare 5–6 screenshot mockups

- Marketing site: Single landing page at murror.app/codepet with hero section, demo GIF, download link, pricing

## 8.3 Content Prerequisites

- Demo recording: Record 3 real coding sessions with different pets. Export as GIFs and 60s video

- Launch post drafts: Write Reddit, HN, and Twitter posts in advance. Have them reviewed by 1–2 dev friends

- Beta tester list: Identify 10–15 people (friends, bootcamp contacts, Twitter followers) willing to test via TestFlight

## 8.4 Design Prerequisites

- App Store screenshots: Design 5 screenshots at 1280×800 for macOS. Show: pet selection, narrative card, mood reaction, game HUD, session list

- App icon: Already done (codepet-official-logo.png). Verify all sizes are in AppIcon.appiconset

- Marketing banner: 1200×630 social preview image for link sharing

9. RISKS & MITIGATIONS

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| App Store rejection | Medium | Review guidelines early. Ensure clear value beyond API wrapper. Buffer 1 week for resubmission. |
| Low conversion rate | Medium | Test paywall copy. Consider 7-day free trial. Lifetime tier as fallback revenue. |
| Claude API cost spike | Low | Haiku is cheap (~$0.005/turn). 7-day cache reduces repeat calls. Rate limit at 50 turns/day. |
| Narrative quality inconsistency | High | Thumbs up/down feedback loop. Weekly prompt tuning based on lowest-rated narratives. Per-pet testing matrix. |

End of Document